AI Change Management Procedure AI Management System Conversational AI. Always connected.

| DOCUMENT ID AI-PRO-005 | VERSION 1.0 |
| --- | --- |
| DOCUMENT TITLE AI Change Management Procedure | STATUS Approved |
| OWNER AI Governance Lead | APPROVER Chief Executive Officer |
| ISSUE DATE April 2026 | EFFECTIVE FROM April 2026 |
| NEXT REVIEW April 2027 | REVIEW CYCLE Annual or on material change |
| CLASSIFICATION Internal | DISTRIBUTION All personnel; third parties on request |
| AIMS SoA REFERENCE AIMS-SOA-001 v1.0 | AIMS MAP AIMS-MAP-001 v1.0 |

# Contents

1. Purpose

2. Scope

3. Definitions

4. Roles and Responsibilities

5. AI Change Categories

6. The AI Change Lifecycle

7. AI-Specific Pre-Change Requirements

8. Material AI Changes

9. Foundation Model Changes

10. Roll-Out and Monitoring

11. Roll-Back

12. Records

13. Coordination with POL-025

14. Compliance Monitoring

15. Maintenance

16. Acknowledgement

Annex A — ISO/IEC 42001:2023 Annex A Controls Addressed

Annex B — Version History

# 1. Purpose

This Procedure governs changes to AI systems within the AIMS scope. It extends the existing Change Management Policy (POL-025) for AI-specific considerations — model changes, training data changes, third-party provider changes, prompt changes, evaluation criteria changes.

ISO 27001:2022 references: ISO 42001 reference: A.6.2.5 AI system deployment; A.6.2.6 AI system operation and monitoring; A.6.1.3 Processes for responsible design and development of AI systems

# 2. Scope

This Procedure applies to all changes affecting AI systems within the AIMS scope, whether the change is to: code, model, training data, evaluation data, third-party provider, prompts, configuration, or monitoring.

# 3. Definitions

- AI change: any change to an AI system within the AIMS scope, regardless of source.

- Material AI change: an AI change that may alter system behaviour, accuracy, fairness, or impact — triggering AISIA refresh and full V&V.

# 4. Roles and Responsibilities

- Change requester: identifies the change and provides the proposed change package.

- Chief Technology Officer: change authority for AI changes; technical owner of execution.

- AI Governance Lead: change authority for changes that trigger material AISIA implications; signs off material AI changes.

- Privacy Lead: contributes review for changes affecting personal data processing.

- Engineering: implements the change and the rollback path.

# 5. AI Change Categories

| CATEGORY | EXAMPLE | MATERIALITY ASSESSMENT |
| --- | --- | --- |
| Code change | Bug fix in inference path; new feature flag | Generally non-material unless behaviour-altering |
| Model change | New trained model version; new fine-tuned variant | Generally material — V&V refresh required; AISIA review required |
| Training data change | Addition / removal of dataset; updated dataset | Generally material — evaluation refresh required |
| Third-party provider change | Switch to a different LLM provider; provider model version change | Material — AISIA refresh; supplier review; customer notification |
| Prompt change | Material change to system prompts or guardrails | Material if behaviour-altering |
| Configuration change | Threshold adjustment; rate limit change | Generally non-material; behavioural changes are material |
| Monitoring change | New metric; alert threshold change | Generally non-material if monitoring scope is preserved |
| Decommissioning | Removal of AI feature from production | Material — customer notification per AI-POL-005 §7.6 |

# 6. The AI Change Lifecycle

- Request: change requester opens the change with: description, scope, expected impact, AI system(s) affected, materiality assessment.

- Review: change authority confirms materiality classification and required pre-change activity (Section 7).

- Pre-change activity: V&V refresh, AISIA refresh, customer notification (if required), supplier confirmation.

- Approval: change authority signs off.

- Execution: change is implemented per POL-025 process and AI-PRO-001 deployment stage.

- Post-change verification: monitoring confirms expected behaviour; staged rollout where appropriate.

- Closure: change record is closed in the change management system; AI System Inventory updated; post-implementation review where material.

# 7. AI-Specific Pre-Change Requirements

Material AI changes require:

- AISIA refresh under AI-PRO-002 (light, standard, or enhanced as appropriate).

- Verification and Validation refresh per AI-PRO-001 §8.

- Bias evaluation refresh where the change may affect fairness.

- Customer-facing documentation update per AI-POL-007.

- Customer notification per the customer DPA.

- Risk Register update per AIMS-RA-001.

# 8. Material AI Changes

The following AI changes are always treated as material and follow the full pre-change requirements:

- New AI feature in customer-facing scope.

- Replacement of an AI model with a different model architecture or training corpus.

- Switch of foundation model provider.

- Material change to system prompts or guardrails.

- Expansion of an AI feature to a new user population, geography, or use case.

- Change in data classification of inputs or outputs (e.g. moving from non-personal to personal data).

- Removal of, or material change to, monitoring or human oversight.

# 9. Foundation Model Changes

- Foundation model providers may issue model updates with limited notice. Cloudax monitors provider notifications under AI-POL-009.

- Where Cloudax has the option to pin a model version, default is to pin and to test the new version before adopting.

- Where pinning is not available and the provider transitions to a new version, Cloudax assesses behaviour change and may take mitigating action (containment under AI-PLAN-IRP-001 if material adverse change).

- Customer notification of foundation model changes follows AI-POL-009 §7.3 and the customer DPA.

# 10. Roll-Out and Monitoring

- Material AI changes are rolled out in stages where feasible — internal canary, limited customer pilot, broader rollout.

- Each stage has go / no-go criteria based on monitoring signals.

- Rollout is paused or rolled back if monitoring indicates material adverse behaviour.

# 11. Roll-Back

- Every material AI change has a tested rollback path documented before deployment.

- Roll-back may include: reverting code, switching to the previous model version, restoring previous configuration, falling back to a baseline model.

- Roll-back decisions are taken by the CTO or AI Incident Manager based on monitoring signals or incident reports.

# 12. Records

- Each AI change is recorded in the change management system with: scope, materiality, pre-change activity completed, approver, deployment record, monitoring outcomes.

- Material AI changes are also reflected in: AI-REG-INV-001 (system version), AI-REG-AISIA-001 (AISIA refresh), AI-REG-DATA-001 (where data changed), AI-REG-3P-001 (where provider changed).

# 13. Coordination with POL-025

This Procedure does not replace POL-025 Change Management Policy. POL-025 governs all platform changes; this Procedure adds AI-specific requirements for AI changes. AI changes follow both: the POL-025 process plus the AI-specific pre-change requirements in Section 7.

# 14. Compliance Monitoring

- Compliance is monitored under AI-PROG-COMP-001 and audited under AI-PROG-AUDIT-001.

- Auditors will typically sample recent AI changes and verify the AI-specific pre-change activity occurred.

# 15. Maintenance

This Procedure is reviewed at least annually.

# 16. Acknowledgement

Engineering personnel and the CTO acknowledge this Procedure on commencement, on material change, and on request.

| NAME | SIGNATURE |
| --- | --- |
| ROLE | DATE |

# Annex A — ISO/IEC 42001:2023 Annex A Controls Addressed

This document gives effect to the following ISO/IEC 42001:2023 Annex A controls, as recorded in the Cloudax AIMS Statement of Applicability (AIMS-SOA-001 v1.0).

| ANNEX A REF | CONTROL TITLE |
| --- | --- |
| A.6.2.5 | AI system deployment |
| A.6.2.6 | AI system operation and monitoring |
| A.6.1.3 | Processes for responsible design and development of AI systems |

# Annex B — Version History

| VERSION | DATE | AUTHOR | SUMMARY OF CHANGES |
| --- | --- | --- | --- |
| 1.0 | April 2026 | AI Governance Lead | Initial issue. Aligned to ISO/IEC 42001:2023 and Cloudax AIMS Statement of Applicability v1.0. |