AI System Lifecycle Procedure AI Management System Conversational AI. Always connected.

| DOCUMENT ID AI-PRO-001 | VERSION 1.0 |
| --- | --- |
| DOCUMENT TITLE AI System Lifecycle Procedure | STATUS Approved |
| OWNER AI Governance Lead | APPROVER Chief Executive Officer |
| ISSUE DATE April 2026 | EFFECTIVE FROM April 2026 |
| NEXT REVIEW April 2027 | REVIEW CYCLE Annual or on material change |
| CLASSIFICATION Internal | DISTRIBUTION All personnel; third parties on request |
| AIMS SoA REFERENCE AIMS-SOA-001 v1.0 | AIMS MAP AIMS-MAP-001 v1.0 |

# Contents

1. Purpose

2. Scope

3. Definitions

4. Roles and Responsibilities

5. Process Overview

6. Concept and Requirements Stage

7. Design and Development Stage

8. Verification and Validation Stage

9. Deployment Stage

10. Operation and Monitoring Stage

11. Decommissioning Stage

12. Stage Gates

13. Documentation Requirements per Stage

14. Records

15. Compliance Monitoring

16. Maintenance

17. Acknowledgement

Annex A — ISO/IEC 42001:2023 Annex A Controls Addressed

Annex B — Version History

# 1. Purpose

This Procedure operationalises the AI System Lifecycle Policy (AI-POL-005) by defining the practical steps for taking an AI system from concept to decommissioning at Cloudax.

ISO 27001:2022 references: ISO 42001 reference: A.6.1.3 Processes for responsible design and development of AI systems; A.6.2.2–A.6.2.8 (full lifecycle); A.6.1.2 Objectives for responsible development

# 2. Scope

This Procedure applies to every AI system within the AIMS scope (AIMS-SCOPE-001), including new AI features in the Cloudax platform, material changes to existing AI systems, and decommissioning of retired ones.

# 3. Definitions

Definitions are per AI-POL-005 §3.

# 4. Roles and Responsibilities

- Chief Technology Officer: owns this Procedure; accountable for execution.

- Feature owner / lead engineer: drives the lifecycle for the AI system in their domain.

- AI Governance Lead: signs off stage gates (Section 12); ensures AISIA alignment.

- Privacy Lead: signs off where personal data or data subject impact is material.

- AI Builders: execute the procedural steps.

# 5. Process Overview

The lifecycle has six stages with three stage gates between them. Gates are decision points; passing a gate requires the documented evidence specified in Section 12.

| STAGE | TYPICAL DURATION | GATE TO NEXT STAGE |
| --- | --- | --- |
| 1. Concept and Requirements | Days to weeks | Gate A: Concept review |
| 2. Design and Development | Weeks to months | Gate B: Pre-deployment review (V&V complete) |
| 3. Verification and Validation | Days to weeks (within stage 2 or after) | Included in Gate B |
| 4. Deployment | Days | Gate C: Production release |
| 5. Operation and Monitoring | Indefinite | Gate D: Decommissioning decision |
| 6. Decommissioning | Days to weeks | End of lifecycle |

# 6. Concept and Requirements Stage

- Feature owner drafts the AI System Specification (template held in the AIMS repository).

- AISIA is initiated under AI-PRO-002; for high-impact features the AISIA continues in parallel through later stages and is closed before deployment.

- Data needs are identified; new datasets are scoped under AI-PRO-003.

- Third-party AI dependencies are identified; new providers are onboarded under AI-PRO-021 (cross-reference to PRO-021) plus AI-POL-009.

- AI risks are identified and added to the AI Risk Register (AI-REG-RISK-001) with AI Governance Lead awareness.

- Concept review (Gate A) signs off proceeding to Design and Development.

# 7. Design and Development Stage

- Architectural and design decisions are documented with rationale and alternatives considered.

- Code is developed under POL-024 Secure Development Lifecycle Policy.

- Monitoring is built in from the start — not retrofitted.

- Reproducibility is preserved — training and evaluation can be re-run from documented inputs.

- Documentation is maintained alongside the code (in the same repository where feasible).

- Code review by a person other than the originator under POL-024.

# 8. Verification and Validation Stage

- Verification confirms the AI system meets its specification — unit tests, integration tests, evaluation against held-out data.

- Validation confirms the system performs as intended in operationally representative conditions — staged rollout, customer pilot, real-world signal monitoring.

- Evaluation across population segments where bias is a risk.

- Adversarial robustness, prompt injection resistance, and edge-case behaviour evaluated.

- V&V evidence is documented and held with the AI system record.

- V&V outputs feed AISIA refresh.

- Pre-deployment review (Gate B) signs off proceeding to Deployment.

# 9. Deployment Stage

- Deployment follows POL-025 Change Management plus AI-PRO-005 (AI-specific change management).

- Pre-deployment checklist confirmed: AISIA current and signed off; V&V complete; monitoring operational; rollback path tested; customer-facing documentation updated.

- Deployment is staged where feasible — limited rollout, monitoring, broader rollout.

- Production release (Gate C) is signed off by the CTO.

- Customer notification per the customer DPA where required.

- AI System Inventory (AI-REG-INV-001) updated to reflect production status.

# 10. Operation and Monitoring Stage

- Continuous monitoring of accuracy, drift, fairness indicators, anomaly detection, error rates.

- Alerts routed to the on-call rota with documented response procedures.

- Periodic monitoring summaries reported to AIMS management review.

- Periodic evaluation refresh — at least annually.

- AISIA refresh on the cadence set by AI-POL-004.

- Material AI changes during operation re-enter at Stage 2 (Design and Development) and run through stage gates again.

- Decommissioning decision (Gate D) is taken when the system is no longer needed, no longer fit for purpose, or superseded.

# 11. Decommissioning Stage

- Customers are notified per their contract.

- Data associated with the system is handled per POL-009 and AI-REG-DATA-001.

- Models and weights are archived or deleted per PRO-017.

- AI System Inventory (AI-REG-INV-001) is updated.

- Lessons-learned review captures longitudinal observations.

# 12. Stage Gates

The following evidence is required at each stage gate:

| GATE | EVIDENCE REQUIRED | SIGN-OFF |
| --- | --- | --- |
| Gate A — Concept review | Specification draft; AISIA initiated; data needs scoped; third-party providers identified; risks logged | AI Governance Lead + CTO |
| Gate B — Pre-deployment review | V&V complete; AISIA closed and signed; monitoring operational; rollback tested; customer documentation drafted | AI Governance Lead + CTO + Privacy Lead (where data subject impact) |
| Gate C — Production release | Pre-deployment checklist confirmed; deployment plan; customer notifications drafted | CTO |
| Gate D — Decommissioning decision | Customer impact assessed; data handling planned; lessons-learned scope | CTO + AI Governance Lead |

# 13. Documentation Requirements per Stage

Each stage produces specific documentation, held with the AI system record in AI-REG-INV-001:

- Concept stage: Specification draft; AISIA initiation record.

- Design and Development stage: Architecture decisions; design notes; code (in the SCM); training and evaluation pipeline (Infrastructure-as-Code where feasible).

- V&V stage: V&V plan and outputs; bias evaluation; adversarial robustness evaluation.

- Deployment stage: Pre-deployment checklist; deployment plan; production release record.

- Operation stage: Monitoring dashboards; periodic summaries; AISIA refreshes; incident records.

- Decommissioning stage: Decommissioning plan; data disposition record; lessons-learned report.

# 14. Records

- Lifecycle records are held with the AI system record in AI-REG-INV-001 and the AIMS document repository.

- Records are retained per POL-009.

# 15. Compliance Monitoring

- Compliance is monitored under AI-PROG-COMP-001 and audited under AI-PROG-AUDIT-001.

- Auditors will typically sample AI systems and trace each through the stage gates.

# 16. Maintenance

This Procedure is reviewed at least annually and on material change to AI development practice.

# 17. Acknowledgement

AI Builders, the CTO, and the AI Governance Lead acknowledge this Procedure on commencement, on material change, and on request.

| NAME | SIGNATURE |
| --- | --- |
| ROLE | DATE |

# Annex A — ISO/IEC 42001:2023 Annex A Controls Addressed

This document gives effect to the following ISO/IEC 42001:2023 Annex A controls, as recorded in the Cloudax AIMS Statement of Applicability (AIMS-SOA-001 v1.0).

| ANNEX A REF | CONTROL TITLE |
| --- | --- |
| A.6.1.2 | Objectives for responsible development of AI system |
| A.6.1.3 | Processes for responsible design and development of AI systems |
| A.6.2.2 | AI system requirements and specification |
| A.6.2.3 | Documentation of AI system design and development |
| A.6.2.4 | AI system verification and validation |
| A.6.2.5 | AI system deployment |
| A.6.2.6 | AI system operation and monitoring |
| A.6.2.7 | AI system technical documentation |
| A.6.2.8 | AI system event logs |

# Annex B — Version History

| VERSION | DATE | AUTHOR | SUMMARY OF CHANGES |
| --- | --- | --- | --- |
| 1.0 | April 2026 | AI Governance Lead | Initial issue. Aligned to ISO/IEC 42001:2023 and Cloudax AIMS Statement of Applicability v1.0. |